Policy Desk

Business Requirements Document

AI policy assistant with cited answers over company documents

| Item | Detail |
| --- | --- |
| Document | Business Requirements Document (BRD) |
| Product | Policy Desk (Enterprise Agentic RAG Platform) |
| Version | 1.0 |
| Date | 28 October 2026 |
| Status | Draft for review |
| Repository | github.com/githubvishal1234/agentic-rag-policy-desk |
| Related | Functional Requirements Document (FRD) v1.0; RUNNING.md |

# Contents

Contents

1. Executive summary

2. Business problem

2.1 Current situation

2.2 Why a generic AI chatbot is not enough

3. Business objectives

4. Scope

4.1 In scope (version 1)

4.2 Out of scope (version 1)

5. Stakeholders

6. Business requirements

7. Success metrics

8. Assumptions, constraints and dependencies

8.1 Assumptions

8.2 Constraints

8.3 Dependencies

9. Risks and mitigations

10. Cost considerations

11. Current status and roadmap

11.1 Status

11.2 Next steps

12. Glossary

13. Approval

If the contents list is empty, right-click it in Word and choose Update Field.

# 1. Executive summary

Employees regularly need answers from company policy documents: how much leave they get, who approves an expense, what to do when a laptop is lost. Today those answers are buried across handbooks, PDFs and Word files, so people either search manually, ask HR, IT or Finance directly, or guess.

Policy Desk is a web application where employees ask policy questions in plain language and receive a short answer that quotes the exact passage it came from. An AI agent searches the company's own documents, combines what it finds and cites each claim, so employees can verify the answer themselves instead of trusting the AI blindly.

The first version is built and tested: document upload, hybrid search, an AI agent with citations, a web interface with sign-in, Docker packaging and automated tests. It needs only an AI model API key to answer questions.

# 2. Business problem

## 2.1 Current situation

- Policies are spread across many documents and formats (text, PDF, Word).

- Employees use keyword search or ask colleagues; keyword search misses questions phrased differently from the document (for example "teeth cleaning" versus "dental cover").

- HR, IT and Finance teams answer the same routine questions repeatedly.

- Answers given informally are not traceable to the official policy text, which creates compliance risk when they are wrong.

## 2.2 Why a generic AI chatbot is not enough

- A general chatbot does not know the company's own policies and may invent plausible but wrong answers.

- Without citations, employees cannot tell a correct answer from a confident mistake.

- Company documents must stay under company control rather than being pasted into public tools.

# 3. Business objectives

| ID | Objective | Measure |
| --- | --- | --- |
| BO-1 | Give employees fast, self-service answers to policy questions | Answer within seconds; first content shown while the answer is produced |
| BO-2 | Make every answer verifiable | Each factual claim links to the source passage |
| BO-3 | Avoid invented answers | When documents don't cover a question, the assistant says so |
| BO-4 | Reduce routine questions to HR, IT and Finance | Fewer repeat questions after rollout (to be measured in pilot) |
| BO-5 | Keep documents under company control | Documents and search index stored on company infrastructure |
| BO-6 | Avoid lock-in to one AI vendor | AI provider changeable by configuration, no code change |

# 4. Scope

## 4.1 In scope (version 1)

- Uploading, listing and removing policy documents (.txt, .pdf, .docx).

- Searching documents by meaning and by exact terms (hybrid search).

- AI answers with citations to the source passages, including multi-part questions.

- Follow-up questions within a conversation; conversation history kept across restarts.

- Web interface (Policy Desk) for employees and administrators.

- Optional sign-in with two roles: employee and administrator.

- Choice of AI provider: Claude, OpenAI, Google Gemini, Groq or a locally run model (Ollama).

- Deployment on a single server or as a Docker container.

- Automated tests and evaluation sets that measure search and answer quality.

## 4.2 Out of scope (version 1)

- Individual user accounts, single sign-on (SSO) and per-document access rights.

- Scanned documents that need OCR, images, spreadsheets and web pages.

- Automatic syncing from SharePoint, Google Drive or other document systems.

- Taking actions on the user's behalf (submitting leave requests, raising tickets).

- Languages other than English (not tested).

- Analytics dashboards on usage.

# 5. Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Employees | Primary users | Quick, trustworthy answers without waiting for HR, IT or Finance |
| HR / People Operations | Content owner, administrator | Fewer repeat questions; correct use of current policies |
| IT | Operator, administrator | Secure deployment, low maintenance, control of data |
| Finance | Content owner; budget holder | Accurate expense and travel answers; predictable AI costs |
| Compliance / Legal | Reviewer | Answers traceable to official text; no invented policy |
| Project sponsor | Decision maker | Business value, cost, risk |

# 6. Business requirements

Priority uses MoSCoW: Must, Should, Could. Status reflects version 1 as built.

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| BR-01 | Employees can ask policy questions in everyday language and receive a concise answer. | Must | Built |
| BR-02 | Every answer cites the document passages it relies on, and users can see the quoted text. | Must | Built |
| BR-03 | When the documents do not contain the answer, the system says so instead of guessing. | Must | Built; to be measured |
| BR-04 | Administrators can add and remove documents without technical help. | Must | Built |
| BR-05 | Search finds the right passage whether users use the document's exact terms (form codes, acronyms) or their own wording. | Must | Built; 26/26 measured |
| BR-06 | Questions with several parts are answered completely. | Should | Built |
| BR-07 | Users can ask follow-up questions and return to earlier conversations. | Should | Built |
| BR-08 | Access can be restricted to signed-in staff, with only administrators changing documents. | Should | Built |
| BR-09 | Answers start appearing quickly rather than after a long silent wait. | Should | Built |
| BR-10 | The AI provider can be changed by configuration to control cost or meet company policy. | Should | Built |
| BR-11 | The system can run on company infrastructure (single server or container). | Must | Built; Docker verified in CI |
| BR-12 | Answer quality can be measured objectively before and after changes. | Should | Built; awaiting first run |

# 7. Success metrics

| Metric | Target | Current |
| --- | --- | --- |
| Search finds the answering passage in the top 4 results (26-question eval) | At least 95% | 100% (26/26) with hybrid search; 92% with vector search alone |
| Answers containing the correct facts (answer eval) | At least 85% | Not yet measured: needs an AI key |
| Answers citing the correct source document | At least 90% | Not yet measured |
| Unanswerable questions correctly declined | 100% (5 of 5) | Not yet measured |
| Time to first visible content | Under 2 seconds | About 0.6 s for the first search step (test environment) |
| Automated tests passing | 100% | 100% (58 backend tests, frontend build, Docker build) |
| Repeat questions to HR/IT/Finance | Down 30% in pilot | To be measured in pilot |

# 8. Assumptions, constraints and dependencies

## 8.1 Assumptions

- Policy documents exist in digital text form (not scanned images).

- Documents are the authoritative source; keeping them current remains the content owners' job.

- Employees have a modern web browser on desktop or mobile.

## 8.2 Constraints

- Answering questions requires an AI model: a paid API key (Claude, OpenAI), a free-tier key (Gemini, Groq) or a local model (Ollama).

- With a hosted AI provider, the question and the retrieved passages are sent to that provider; company data-handling rules must allow this, or a local model must be used.

- Version 1 uses shared passwords rather than individual accounts.

## 8.3 Dependencies

- An AI provider account and API key (except for local Ollama).

- A server or container platform to host the application.

- Content owners to supply and maintain the documents.

# 9. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI gives a wrong answer | Employee acts on incorrect policy | Every claim cites its passage for verification; answers are limited to the documents; answer eval measures accuracy |
| AI invents an answer when documents are silent | False policy statements | Instructions to decline; 5 unanswerable test questions check this behaviour |
| Confidential data sent to an external AI provider | Data-protection breach | Choose a provider with suitable terms, or run Ollama locally; documents themselves stay on company storage |
| Unauthorised access | Policies or conversations exposed | Optional sign-in with roles; signed, HTTP-only session cookies; deploy behind a VPN or proxy |
| Shared passwords leak | Anyone with the password gets access | Rotate passwords; move to SSO in a later version |
| Outdated documents | Correct citations of wrong policy | Admins replace documents; content owners own review cycles |
| AI provider cost grows | Budget overrun | Configurable provider and model; measured cost per question in the eval |
| AI provider outage | No answers | Clear error message; switch provider by configuration |

# 10. Cost considerations

Infrastructure is light: one small server or container. Search runs locally with no per-query cost. The main running cost is the AI model, which is charged per question by hosted providers.

| Option | Cost model | Notes |
| --- | --- | --- |
| Claude (default) | Paid per token | Best citation support (built-in); answers stream word by word |
| OpenAI | Paid per token | Numbered citations parsed by the application |
| Google Gemini | Free tier, then paid | Low-cost option for a pilot |
| Groq | Free tier, then paid | Fast responses |
| Ollama (local) | No API cost | Runs on own hardware; data never leaves the company; smaller models are less reliable |

The answer evaluation reports the measured cost per question for Claude, so the monthly cost can be estimated from expected question volume before rollout.

# 11. Current status and roadmap

## 11.1 Status

- Version 1 is built, tested (58 automated tests) and published with documentation (README.md, RUNNING.md).

- Continuous integration runs the tests, the web app build and a Docker build and start-up check on every change.

- Not yet done: first run against a real AI model and the answer-quality evaluation. Both need only an API key.

## 11.2 Next steps

| Step | Outcome |
| --- | --- |
| 1. Configure an AI provider and run the answer evaluation | Measured answer accuracy and cost per question |
| 2. Pilot with one department using its real documents | Feedback, usage data, repeat-question reduction |
| 3. Add SSO and individual accounts | Proper access control and per-user history |
| 4. Connect to the document system of record (e.g. SharePoint) | Documents stay current automatically |
| 5. Usage analytics and feedback buttons | Visibility into gaps in the documents |

# 12. Glossary

| Term | Meaning |
| --- | --- |
| RAG | Retrieval-augmented generation: the AI answers from passages retrieved from the company's documents rather than from memory |
| Agent | An AI that decides which actions to take, such as searching several times for a multi-part question |
| Citation | A link from a statement in the answer to the document passage that supports it |
| Hybrid search | Combining meaning-based (vector) search with exact-word (keyword) search |
| Chunk / passage | A section of a document of about 500 characters, the unit that is searched and cited |
| Evaluation (eval) | A fixed set of test questions with known answers, used to measure quality |

# 13. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project sponsor |  |  |  |
| HR / People Operations |  |  |  |
| IT |  |  |  |
| Compliance |  |  |  |